Solace Life

Launch Roadmap

TestFlight → Senior Testing → App Store

Created: May 2026

# Current Status

Project Health 18/18 expo-doctor checks passing. All dependencies resolved. metro.config.js in place. app.json clean. Icon, splash, privacy policy, and App Store copy ready.

What is done ✓ App code — fully built, all screens complete ✓ Backend — 46 DB migrations, 15 edge functions deployed on Supabase ✓ Payments — Stripe wired up ($49/yr, $149 lifetime) ✓ App icon — black background, gold tree (1024x1024) ✓ Splash screen — matching icon, dark background ✓ Privacy Policy — landing/privacy.html ready to deploy ✓ App Store metadata — full copy written and documented ✓ eas.json — build profiles configured ✓ expo-doctor — 18/18 checks passing ✓ metro.config.js — created and correct

# Phase 1 — TestFlight (Target: 7–10 Days)

Complete these steps in order. Steps marked ! are blockers — nothing after them can proceed until done.

## 1A — Code checks (Do today)

□  Step 1: TypeScript check
      Run in terminal — catches code errors before wasting a build attempt.

cd "/Users/sokhaeang/Documents/Claude/Projects/New-Ai-App-Idea/Solace-Life" npx tsc --noEmit

If errors appear, share them and fix before proceeding. If it exits cleanly, move on.

□  Step 2: Test full app flow in Expo Go
      Scan QR code on physical iPhone. Walk through every screen: Welcome → Sign Up → Onboarding → Home → Record memory → Family tab → Vault → Settings. Note anything that looks wrong.

npx expo start --clear

!  Step 3: Audit navigation for WelcomeScreen
      WelcomeScreen no longer navigates to SignIn/SignUp — those routes may still be registered in App.tsx. Check App.tsx and remove or keep them as needed so the navigator does not throw on launch.

This is the most likely cause of a crash on first build. Fix before building.

## 1B — Apple Developer Account (Do today — runs in parallel)

!  Step 4: Enrol in Apple Developer Program as Individual
      Go to developer.apple.com/programs/enrol. Use your personal legal name for now. Cost: $99 USD/year. Takes 24–48 hours to activate.

URL developer.apple.com/programs/enrol Cost: $99 USD/year Activation: 24–48 hours

Enrol as Individual now to unblock TestFlight. You will switch to Organization after incorporation (Phase 2).

□  Step 5: Register app in App Store Connect
      Once Apple account is active: go to appstoreconnect.apple.com → My Apps → + → New App. Bundle ID: com.sokhaeang.Solace-Life

App details to enter Name: Solace Life Bundle ID: com.sokhaeang.Solace-Life SKU: solace-life-001 Language: English (Canada)

□  Step 6: Fill appleTeamId and ascAppId in eas.json
      After App Store Connect is set up, find your Team ID in developer.apple.com/account → Membership. Find App ID in App Store Connect → App Information.

# In eas.json "submit" > "production" > "ios": # "appleTeamId": "XXXXXXXXXX", # "ascAppId": "XXXXXXXXXX"

## 1C — First Build

□  Step 7: Run first EAS production build
      From the project folder. Will prompt for Apple ID on first run. Takes 15–20 minutes on EAS servers. You get an email when done.

eas build --platform ios --profile production

Expect 1–2 errors on the first attempt. That is normal. Share any error output and we fix it.

□  Step 8: Fix any build errors and rebuild
      Most common first-build issues: missing native config, Sentry setup, provisioning profile. Share the error log and fix.

□  Step 9: Apple TestFlight review
      Build uploads automatically to TestFlight. Apple reviews it — takes 24–48 hours. You will get an email when approved.

□  Step 10: Create tester group in App Store Connect
      App Store Connect → TestFlight → External Testing → + → "Senior Beta Group". Add tester emails. Submit group for Apple approval (one-time, ~24hrs).

Testers to add first sokhaeang@gmail.com (yourself) Jordan Park A-Team advisors Facility coordinator contact at retirement centre

# Phase 2 — Incorporation & Senior Testing (Week 2–3)

## 2A — Incorporate Solace Life

□  Step 11: Federal incorporation via Corporations Canada
      Creates Solace Life Inc. as a registered Canadian corporation. Required for NRC IRAP, SR&ED, investor term sheets, and Apple organization account.

How to incorporate URL: corporations.ic.gc.ca → Online Filing → Incorporate a Business Cost: $200 CAD Time: 1–5 business days Result: Solace Life Inc. (federal corporation)

□  Step 12: Apply for D-U-N-S number
      Apple requires this to switch from Individual to Organization developer account. Free from Dun & Bradstreet. Takes 5 business days.

D-U-N-S application URL: dnb.com/duns-number → Get a D-U-N-S Number Cost: Free Time: 5 business days You will need: Solace Life Inc. legal name, BC business address, phone number

□  Step 13: Switch Apple Developer account to Organization
      Once incorporation and D-U-N-S are complete. Contact Apple Developer Support to transfer enrollment. App Store listing will then show "Solace Life Inc."

This can be done while the app is already in TestFlight. It does not interrupt existing testers.

## 2B — Senior Testing Protocol

□  Step 14: Onboard seniors to TestFlight
      Attend the retirement centre in person with a staff member. Walk each participant through: (1) Download TestFlight from App Store, (2) Tap invitation email link, (3) Install Solace Life beta. Takes ~10 minutes per person.

□  Step 15: Session 1 — Structured testing (45–60 min)
      Give each participant a printed task card with 5 tasks: Create account, Record voice message, Choose recipient, Pick delivery date, Browse vault. Observe silently. Note where they pause or tap wrong.

5 task card to print 1. Open the app and create an account 2. Record a short voice message 3. Choose a family member to send it to 4. Pick a date in the future to deliver it 5. Find your recording in the Vault

□  Step 16: Collect feedback
      Use printed Google Form or read questions aloud. Key questions: font readability, button size, understanding of app purpose, likelihood to use.

□  Step 17: Fix issues found in Session 1
      Push fixes via OTA update — no new build needed for JS changes.

eas update --branch production --message "Senior testing fix — [describe change]"

□  Step 18: Session 2 — Confirm fixes (45 min, 1 week later)
      Return to facility. Confirm resolved issues. Collect final feedback. Ask: "Would you recommend this to a family member?"

# Phase 3 — Public App Store Launch (Week 3–4)

## 3A — Pre-launch checklist

□  Step 19: Deploy privacy.html to Netlify
      Run from the landing/ folder. Confirms solacelife.ca/privacy is live before submission.

cd "/Users/sokhaeang/Documents/Claude/Projects/New-Ai-App-Idea/Solace-Life/landing" netlify deploy --prod

□  Step 20: Create demo account for App Review
      Create review@solacelife.ca in Supabase Auth. Apple reviewers need working credentials to test the app.

Demo credentials Email: review@solacelife.ca Password: SolaceReview2026! Note: Enter these in App Store Connect → App Review Information

□  Step 21: Upload App Store screenshots
      Minimum: 3 screenshots at 1290×2796 (iPhone 6.7"). Capture using iOS Simulator in Xcode. Sequence: Welcome screen, Recording, Schedule, Received memory, Home garden, Partner network.

□  Step 22: Enter all metadata in App Store Connect
      Copy from Solace_Life_AppStore_Package.docx. Name, subtitle, description, keywords, URLs, age rating, category.

□  Step 23: Submit for App Store Review
      Select the production build in App Store Connect → Submit for Review. Review takes 24–72 hours. Average is around 24 hours for new apps.

# Or submit via CLI: eas submit --platform ios --profile production

## 3B — Post-launch

□  Step 24: Monitor Sentry for crashes
      Go to sentry.io → your project → Issues. Check daily for first 2 weeks. Fix any crashes with eas update (no App Store review needed for JS fixes).

# Push a fix without App Store review: eas update --branch production --message "Fix description"

□  Step 25: Respond to early App Store reviews
      Reply to every review in the first month. Signals to Apple's algorithm that the app is actively maintained. Positive reviews from TestFlight participants help enormously.

□  Step 26: Begin B2B outreach to seniors homes
      Armed with: live App Store listing, real user testimonials from Session 2, the Solace Life partners page. First target: the retirement centre where you tested.

# Cost Summary

| Item | Cost | When |
| --- | --- | --- |
| Apple Developer Program | $99 USD/year | Now — Phase 1 |
| Federal Incorporation | $200 CAD (one time) | Phase 2 |
| D-U-N-S Number | Free | Phase 2 |
| EAS Build (Expo) | Free (30 builds/month) | Ongoing |
| Sentry crash monitoring | Free (5K errors/month) | Ongoing |
| Supabase (backend) | Free tier sufficient for beta | Ongoing |
| TOTAL (approx) | ~$340 CAD + $99 USD |  |

# Quick Reference — Key Commands

# Start dev server npx expo start --clear # Check project health npx expo-doctor # TypeScript check npx tsc --noEmit # Build for TestFlight / App Store eas build --platform ios --profile production # Submit to App Store eas submit --platform ios --profile production # Push JS fix without App Store review eas update --branch production --message "describe fix" # Deploy landing page to Netlify cd landing && netlify deploy --prod